### 🏁 Sprint 1 – Core Functionality (Nov 4 → Nov 6)

| ID | User Story | Description | Includes |
| --- | --- | --- | --- |
| PLM-3 | 1.1 Automatic License Plate Reading (Software Simulation) | Simulated ANPR input or random generator for vehicle entry. | Mock module + unit test |
| PLM-4 | 1.2 Auto-Open Entry Barrier (Simulated) | After plate recognition, show “Barrier Opened” on UI. | UI update + JSON state |
| PLM-5 | 1.3 Log Entry Time | Record entry time, plate no, slot in JSON. | Data logging + test |
| PLM-6 | 1.4 Kiosk Payment (Simulation) | Calculate fee based on duration, mock payment. | Backend logic + UI |
| PLM-7 | 1.5 Auto-Open Exit Barrier | Open exit barrier message after payment confirmation. | Logic + UI |
| PLM-8 | 2.1 Real-Time Occupancy Dashboard | Admin dashboard showing occupied/free slots. | Dashboard UI + API |
| PLM-9 | 2.2 Sensor Malfunction Alerts (Simulated) | Randomly simulate sensor error alerts. | Alert simulation |
| PLM-10 | 2.3 Update LED Sign (Simulated) | LED banner on dashboard displaying available slots. | Live UI text update |

📦 After Sprint 1:
Push 8 commits, each tagged to one story.
CI/CD runs tests (pytest) and auto-checks build.

### 🚀 Sprint 2 – Extended Features & Security (Nov 7 → Nov 10)

| ID | User Story | Description | Includes |
| --- | --- | --- | --- |
| PLM-11 | 1.6 Credit Card Payments (Simulated) | Add mock gateway for card payments. | gateway.py + test |
| PLM-12 | 1.7 Digital Receipt | Generate HTML/PDF receipt after payment. | receipt.py |
| PLM-13 | 1.8 Mobile Payment (Using QR) | Simulate QR code generation and validation. | QR library + mock test |
| PLM-14 | 1.9 QR Code Exit | Validate QR at exit and release barrier. | Exit logic update |
| PLM-15 | 2.4 Transaction Report | Daily summary of transactions + CSV export. | /reports page |
| PLM-16 | 2.5 Vehicle Record Search | Search vehicle records by license plate. | Dashboard filter |
| PLM-17 | 2.6 Secure Communication (TLS Simulated) | Enable Flask HTTPS using self-signed cert + .env config. | config.py update |
| PLM-18 | 2.7 Secure Admin Logging | Encrypted admin activity logs and viewer page. | logger.py + UI |

📦 After Sprint 2:
Push next 8 commits, ensure each triggers CI/CD pipeline successfully.
Take 3–4 screenshots of “✅ All checks passed” from GitHub Actions.